WEBSITE BUILD PLAN Full-Stack Platform • CMS • Community • Admin Portal March 2026 ¦ Version 1.0 ¦ Confidential

| ~12 Weeks Delivery Timeline | 8 Modules Core Features | Supabase Database & Auth | Next.js 14 Frontend Framework |
| --- | --- | --- | --- |

01 — EXECUTIVE SUMMARY

TDCM (The Digital Consultancy & Management Company) requires a world-class digital presence modeled after enterprise platforms like HubSpot — with a fully headless CMS, Supabase-powered backend, interactive business community, and an Admin Portal for complete non-technical content management.

This document defines every module, page, database schema, admin panel feature, and sprint plan required to deliver a production-ready platform from the ground up.

## Objectives

- Launch a professional brand website that competes with top consulting firms globally

- Enable the TDCM team to manage all website content without developer involvement

- Build a Community Platform for business professionals to post and interact

- Offer a polished Articles section for thought leadership and SEO growth

- Deliver CRM-connected Business Solutions as a product offering

- Provide Startup Consultancy as a dedicated product category with 5 sub-services

- Integrate Supabase for authentication, database, storage, and real-time features

- Brand consistency across all pages using TDCM teal color palette and typography

02 — SITE ARCHITECTURE & PAGE MAP

## Public Website — Navigation Structure

| Page / Route | Description |
| --- | --- |
| Home | Hero, value props, product highlights, testimonials, CTAs |
| Services | Listing of all service categories |
| Services → Recruitment | Dedicated service page with process & CTA |
| Services → Marketing | Dedicated service page with case studies & CTA |
| Services → Business Solutions (CRM) | CRM product page with features & pricing |
| Consultancy | Startup Consultancy overview page |
| Consultancy → Go To Market Strategy | Deep-dive sub-service page |
| Consultancy → Product Launch Strategy | Deep-dive sub-service page |
| Consultancy → 0 to 90 Plan | Deep-dive sub-service page |
| Consultancy → 0 to 90 Day Business Training | Deep-dive sub-service page |
| Consultancy → Quarterly Business Health Analysis | Deep-dive sub-service page |
| Community | Business community feed — post, like, comment, follow |
| Articles | Editorial articles — read-only, no user comments |
| Articles → [Slug] | Individual article page with rich content |
| About | Company story, team, mission, values |
| Contact | Contact form, offices, consultation booking |
| Pricing | Tiered pricing for services and CRM plans |

## Admin Portal — Route Map

| Admin Route | Purpose |
| --- | --- |
| /admin | Dashboard — stats, leads, activity, quick actions |
| /admin/pages | Edit all CMS page sections (hero, CTAs, text blocks) |
| /admin/services | CRUD for service cards and descriptions |
| /admin/consultancy | CRUD for consultancy sub-service pages |
| /admin/articles | Create, edit, publish, schedule, archive articles |
| /admin/community | Moderate posts, flag, pin, delete community content |
| /admin/media | Upload and manage files via Supabase Storage |
| /admin/navigation | Edit nav links, dropdowns, footer links |
| /admin/homepage | Edit hero text, testimonials, stats, features |
| /admin/seo | Manage meta titles, descriptions, OG images per page |
| /admin/users | Manage admin and community member accounts |
| /admin/leads | View and export contact form submissions |
| /admin/settings | Brand colors, social links, contact info, footer |

03 — FEATURE MODULES IN DETAIL

## Module 1 — Homepage

| Section | Content | Notes |
| --- | --- | --- |
| Hero Section | Bold headline + sub-headline | Primary + secondary CTAs |
| Social Proof Bar | Client company logos | Animated marquee ticker |
| Services Snapshot | 3 category cards | Services, Consultancy, CRM |
| Stats Counter | Animated number counters | Clients, Projects, Years |
| Testimonials | Client quotes + avatar | Carousel / grid layout |
| Community Teaser | Preview of latest posts | CTA to join community |
| Articles Teaser | Latest 3 articles, thumbnail + excerpt | CTA to read more |
| CTA Banner | Bold call-to-action strip | Book a consultation |
| Footer | Links, social, contact, newsletter | Fully CMS-managed |

## Module 2 — Services Pages

- Services landing: grid cards for each service category

- Individual service pages: problem, how it works, benefits, case studies, CTA

- All service pages fully editable via CMS (text, images, FAQs)

- Business Solutions (CRM): feature table, pricing tiers, demo request form

- Service-specific inquiry forms feed into Admin Leads Manager

## Module 3 — Startup Consultancy

- Parent page: philosophy overview with 5 sub-service cards

- 5 fully independent sub-service pages, each with:

- Go To Market Strategy — market analysis, positioning, launch roadmap

- Product Launch Strategy — launch checklist, timeline, KPIs

- 0 to 90 Plan — 90-day action plan framework

- 0 to 90 Day Business Training — structured training curriculum

- Quarterly Business Health Analysis — scorecard, diagnostics, reporting

- Each sub-service page has: process steps, expected outcomes, pricing teaser, CTA

- All content managed independently in the CMS

## Module 4 — Business Community

| Feature | Details |
| --- | --- |
| User Registration & Login | Email/password + OAuth (Google, LinkedIn) via Supabase Auth |
| Create Post | Rich text editor (TipTap), image upload, tags/categories |
| Post Feed | Infinite scroll — sort by Latest, Top, Following |
| Comments on Posts | Threaded 2-level replies, like and flag comments |
| Like / React | Emoji reactions on posts (up to 5 reaction types) |
| Follow Users | Follow members, see their posts in personalized feed |
| User Profiles | Avatar, bio, company, post history, follower count |
| Post Moderation | Admin: pin, flag, hide, delete any post |
| Notifications | In-app: new comments, likes, follows (Supabase Realtime) |
| Search | Full-text search across posts, users, and tags |

## Module 5 — Articles (Editorial, No Comments)

- Entirely separate section from Community — no user posting, no comments

- Only TDCM team authors articles (admin portal only)

- Rich text editor: headers, lists, images, blockquotes, embeds

- Category + tag taxonomy for filtering and discovery

- Per-article SEO: custom title, description, canonical URL, OG image

- Reading time, publish date, author profile on every article

- Related articles at end of each article

- Featured articles section on the articles index page

- Newsletter subscription CTA embedded in every article

## Module 6 — Admin Portal (CMS)

| Admin Module | Capabilities |
| --- | --- |
| Dashboard | Traffic, lead count, recent posts, moderation queue |
| Page Editor | Structured field editing for every CMS section on every page |
| Article Manager | Draft, schedule, publish, unpublish, archive — full rich text editor |
| Community Moderator | Flagged posts, pin announcements, ban users, delete content |
| Media Library | Upload to Supabase Storage, copy URL, organize by folder |
| Navigation Editor | Drag-and-drop reorder, add/edit/delete nav links |
| Homepage Builder | Edit hero, testimonials, stats, features via form inputs |
| SEO Manager | Per-page meta fields, OG image upload, sitemap trigger |
| Leads Manager | View, filter, update status, export CSV |
| User Manager | View community users, suspend accounts, reset passwords |
| Settings | Brand info, social links, contact email, footer text |
| Admin Users | Role-based access: Super Admin / Editor / Moderator |

## Module 7 — Lead Capture & Contact

- Global contact form: name, email, company, service interest, message

- Consultation booking form with preferred time slot selection

- Service-specific inquiry form on every service and consultancy page

- All submissions stored in Supabase leads table with source tracking

- Admin email notification via Resend on every new lead submission

- Leads viewable, filterable by status, and exportable from admin portal

## Module 8 — Authentication & User Roles

- Supabase Auth: email/password with email verification

- OAuth: Google and LinkedIn (professional-context login)

- Community members: public profiles, post history, follow network

- Admin roles with granular permissions:

- Super Admin — full access to all admin modules

- Editor — articles and page content only

- Moderator — community moderation queue only

- JWT sessions in httpOnly cookies for security

- Row-Level Security (RLS) on all Supabase tables

04 — TECHNOLOGY STACK

## Frontend

| Layer | Technology & Rationale |
| --- | --- |
| Framework | Next.js 14 (App Router) — SSR, SSG, ISR for performance & SEO |
| Styling | Tailwind CSS + shadcn/ui for consistent accessible components |
| Rich Text | TipTap — community posts and admin article editor |
| Animations | Framer Motion — hero, counter animations, page transitions |
| Icons | Lucide React — lightweight consistent icon set |
| State | Zustand — global auth state and UI state |
| Data Fetching | TanStack Query (React Query) — caching, server state |
| Forms | React Hook Form + Zod — type-safe validation |
| SEO | Next.js Metadata API — per-page meta, OG, Twitter cards |

## Backend & Database

| Layer | Technology & Rationale |
| --- | --- |
| Database | Supabase (PostgreSQL) — primary data store |
| Auth | Supabase Auth — email/password, OAuth, session management |
| Storage | Supabase Storage — media library for all images and documents |
| Real-time | Supabase Realtime — live community notifications |
| API | Next.js Route Handlers — business logic and data mutations |
| Email | Resend — transactional emails (lead alerts, welcome, verification) |
| Search | Supabase Full-Text Search (pg_trgm) — community + article search |

## Infrastructure

| Layer | Technology & Rationale |
| --- | --- |
| Hosting | Vercel — zero-config Next.js deployment with global Edge Network |
| CDN | Vercel Edge + Supabase Storage CDN for media assets |
| SSL/DNS | Vercel / Cloudflare — automatic SSL certificate |
| CI/CD | GitHub Actions — lint, type-check, deploy on push to main |
| Monitoring | Vercel Analytics + Sentry error tracking |
| Versioning | GitHub — private repo, branch protection on main |

05 — SUPABASE DATABASE SCHEMA

## pages — CMS Page Content

| Column | Definition |
| --- | --- |
| id | uuid PRIMARY KEY DEFAULT gen_random_uuid() |
| slug | text UNIQUE NOT NULL — e.g. 'home', 'about', 'services' |
| title | text NOT NULL |
| sections | jsonb NOT NULL — flexible JSON for all page sections |
| meta_title | text |
| meta_description | text |
| og_image_url | text |
| updated_at | timestamptz DEFAULT now() |
| updated_by | uuid REFERENCES admin_users(id) |

## services — Service & Consultancy Pages

| Column | Definition |
| --- | --- |
| id | uuid PRIMARY KEY DEFAULT gen_random_uuid() |
| category | text — 'service' ¦ 'consultancy' ¦ 'solution' |
| slug | text UNIQUE NOT NULL |
| title | text NOT NULL |
| subtitle | text |
| description | text |
| icon_url | text |
| content_blocks | jsonb — rich content sections for the page |
| inquiry_form_enabled | boolean DEFAULT true |
| sort_order | integer DEFAULT 0 |
| is_active | boolean DEFAULT true |
| seo_meta | jsonb |

## articles — Editorial Content

| Column | Definition |
| --- | --- |
| id | uuid PRIMARY KEY DEFAULT gen_random_uuid() |
| slug | text UNIQUE NOT NULL |
| title | text NOT NULL |
| excerpt | text |
| content | text — TipTap JSON |
| cover_image_url | text |
| author_id | uuid REFERENCES admin_users(id) |
| category_id | uuid REFERENCES categories(id) |
| status | text DEFAULT 'draft' — draft ¦ scheduled ¦ published ¦ archived |
| published_at | timestamptz |
| reading_time_mins | integer |
| featured | boolean DEFAULT false |
| seo_meta | jsonb |
| created_at | timestamptz DEFAULT now() |

## community_posts — Community Feed

| Column | Definition |
| --- | --- |
| id | uuid PRIMARY KEY DEFAULT gen_random_uuid() |
| user_id | uuid REFERENCES auth.users(id) ON DELETE CASCADE |
| content | text NOT NULL |
| rich_content | jsonb — TipTap editor JSON |
| image_urls | text[] |
| tags | text[] |
| likes_count | integer DEFAULT 0 |
| comments_count | integer DEFAULT 0 |
| is_pinned | boolean DEFAULT false |
| is_flagged | boolean DEFAULT false |
| is_hidden | boolean DEFAULT false |
| created_at | timestamptz DEFAULT now() |

## Additional Tables

| Table | Purpose |
| --- | --- |
| community_comments | Threaded comments on community posts (2 levels) |
| leads | Contact form submissions with status tracking |
| admin_users | Admin portal users with role-based access |
| user_profiles | Extended community member profiles |
| user_follows | Follow relationships between users |
| post_likes | Junction: user_id + post_id (unique) |
| comment_likes | Junction: user_id + comment_id (unique) |
| notifications | In-app notifications for community activity |
| categories | Article and community post categories |
| media | Supabase Storage media metadata |
| testimonials | Client testimonials for homepage and service pages |
| site_settings | Key-value store for global site configuration |

06 — CMS ARCHITECTURE

## Philosophy: Custom Structured CMS on Supabase

The CMS is custom-built — not a third-party headless CMS — to keep full ownership, eliminate ongoing SaaS costs, and integrate natively with Supabase. Pages are stored as typed JSON section arrays that the admin portal renders as structured form inputs.

## Page Sections JSON Schema Example

// pages.sections JSON stored in Supabase { "sections": [ { "type": "hero", "headline": "Dream Bold. Plan Smart. Hustle Hard.", "subheadline": "TDCM helps startups and businesses...", "cta_primary": { "label": "Get Started", "href": "/contact" }, "cta_secondary": { "label": "See Services", "href": "/services" }, "background_image_url": "https://cdn.supabase.../hero.jpg" }, { "type": "stats", "items": [ { "value": "200+", "label": "Clients Served" }, { "value": "50+", "label": "Projects Launched" } ] } ] }

## Supported Section Types

| Section Type | Editable Fields |
| --- | --- |
| hero | Headline, subheadline, CTA buttons, background image/video |
| features_grid | Title, icon, description, link per feature card (up to 12) |
| stats | Label + number pairs (animated counters on scroll) |
| testimonials | Quote, author name, company, avatar per item |
| cta_banner | Background color, headline, button label + href |
| text_image | Side-by-side text and image, position toggle (L/R) |
| faq | Accordion of question + answer pairs |
| process_steps | Numbered steps with title and description |
| service_cards | Cards linking to service/consultancy pages |
| logo_bar | Client/partner logo images in animated marquee |
| team | Team member cards: name, role, bio, avatar, socials |
| pricing | Tier cards with feature lists and CTA buttons |

07 — DEVELOPMENT SPRINT PLAN (~12 Weeks)

| Sprint | Duration | Key Deliverables | Phase |
| --- | --- | --- | --- |
| Sprint 1 | Weeks 1–2 | Project setup, Supabase schema, auth, design system, nav shell | Foundation |
| Sprint 2 | Weeks 3–4 | Homepage, About, Contact — CMS-driven, pixel-perfect | Core Pages |
| Sprint 3 | Weeks 5–6 | Services + all 5 Consultancy sub-service pages, lead forms | Products |
| Sprint 4 | Weeks 7–8 | Articles module: CRUD, rich editor, SEO, detail page | Content |
| Sprint 5 | Weeks 9–10 | Community: posts, comments, likes, profiles, notifications | Community |
| Sprint 6 | Weeks 11–12 | Admin Portal CMS, moderation, QA, performance audit, launch | Admin + Launch |

### Sprint 1 — Foundation (Weeks 1–2)

- Initialize Next.js 14 with App Router, TypeScript, ESLint, Prettier

- Create Supabase project: all tables, RLS policies, storage buckets, indexes

- Configure Supabase Auth: email/password, Google OAuth, LinkedIn OAuth

- Build TDCM design system: Tailwind config with teal brand tokens

- Create reusable component library: Button, Card, Badge, Input, Navbar, Footer

- Set up GitHub, Vercel project, staging environment, CI/CD pipeline

### Sprint 2 — Core Pages (Weeks 3–4)

- Build CMS page-rendering engine: fetch sections JSON, render typed components

- Homepage: all 9 sections — CMS-driven, animated counters, logo bar

- About page: team cards, company timeline, mission statement

- Contact page: form, map embed, office info, consultation booking

- Contact form backend: Supabase insert + Resend email notification

- SEO: Metadata API, OG images, sitemap.xml, robots.txt, JSON-LD

### Sprint 3 — Product Pages (Weeks 5–6)

- Services landing page with category grid

- Individual service pages: Recruitment, Marketing, Business Solutions (CRM)

- Consultancy parent page + all 5 sub-service pages

- Service-specific inquiry forms connected to leads table

- Breadcrumb navigation and related services sidebar

### Sprint 4 — Articles Module (Weeks 7–8)

- Articles index: featured article, category filters, article card grid

- Article detail page: rich content rendering, author bio, related articles

- Admin article editor: TipTap, image upload, SEO fields, scheduling

- Article categories and tags: filter UI and admin CRUD

- Static path generation for published articles (ISR, 60s revalidation)

### Sprint 5 — Community Module (Weeks 9–10)

- Community feed: infinite scroll, sort tabs (Latest, Top, Following)

- Create Post: TipTap editor, image upload, tag selector

- Comments: threaded 2-level replies, like/flag

- Post likes: optimistic UI + Supabase RPC for atomic counter updates

- User profiles: avatar, bio, company, follow/unfollow

- Notifications: Supabase Realtime for likes, comments, follows

- Full-text search across posts and users

### Sprint 6 — Admin Portal & Launch (Weeks 11–12)

- Admin portal: sidebar nav, role-based route guards

- Dashboard: lead count, post count, moderation queue, activity feed

- Page Editor: structured forms per section type

- Article Manager + Community Moderator + Media Library

- Leads Manager: table view, filter by status, CSV export

- Playwright E2E tests for all critical paths

- Lighthouse performance audit (target > 90 all public pages)

- Security audit: RLS policies, API auth, input sanitization

- Production deployment, DNS configuration, launch

08 — BRAND & DESIGN GUIDELINES

## TDCM Brand Identity

Dream Bold. Plan Smart. Hustle Hard & Celebrate Achievements

## Brand Color Palette

| Color | Usage |
| --- | --- |
| Primary Dark Teal #1A4A4F | Cover backgrounds, section headers, primary buttons |
| Brand Teal #25666C | Logo mark, headings, navigation, key CTAs |
| Mid Teal #3B9198 | Sub-headings, accent borders, hover states |
| Light Teal #E8F4F5 | Card backgrounds, section alternates, input fills |
| Dark Text #1A2B2C | Body text, headings, high-contrast text |
| Muted Teal-Gray #5A7275 | Secondary text, captions, meta information |
| Border Teal #B8D4D6 | Table borders, dividers, input outlines |
| White #FFFFFF | Page backgrounds, card surfaces, text on dark |

## Typography

| Style | Specification |
| --- | --- |
| Hero Headline | Inter 700 — 56–72px — page hero text |
| Page Heading H1 | Inter 700 — 40–48px — top-level page headings |
| Section H2 | Inter 600 — 28–32px — section headings |
| Card H3 | Inter 600 — 20–24px — card and sub-section headings |
| Body Text | Inter 400 — 16px, line-height 1.6 — all body copy |
| Labels / Caption | Inter 500 — 13–14px uppercase — pill labels, tags, captions |
| Code / Technical | JetBrains Mono — monospace for any technical content |

## HubSpot-Inspired Design Patterns

| Pattern | Implementation |
| --- | --- |
| Bold Hero | Large headline with high-contrast teal CTA button above fold |
| Mega-Menu Nav | Dropdown mega-menu for Services and Consultancy categories |
| Social Proof Bar | Logo strip + testimonials + client stat counters |
| Feature Blocks | Alternating text + image sections with process steps |
| Section Rhythm | Alternate dark teal and white sections down the page |
| Card Hover FX | Teal border/shadow reveal on service and article cards |
| Sticky CTA | Floating consultation booking button on service pages |
| 4-Column Footer | Links, Services, Company, Social + newsletter signup |

09 — SEO & PERFORMANCE STRATEGY

## SEO Implementation

- Next.js Metadata API: unique title, description, OG image per page

- JSON-LD structured data: Organization, Service, Article, BreadcrumbList

- Dynamic sitemap.xml generated from Supabase pages, articles, services tables

- Robots.txt: allow all public pages, disallow /admin routes

- Canonical URLs on all pages to prevent duplicate content indexing

- Open Graph + Twitter Card meta for optimal social sharing

- Alt text on all images — editable from admin media library

- SEO fields on every article and service page via admin CMS

## Performance Targets

| Metric | Target |
| --- | --- |
| Lighthouse Performance | > 90 on all public pages |
| First Contentful Paint | < 1.5 seconds |
| Largest Contentful Paint | < 2.5 seconds |
| Total Blocking Time | < 200ms |
| Cumulative Layout Shift | < 0.1 |
| Image Optimization | Next.js Image (WebP, lazy loading, responsive srcset) |
| Static Generation | All marketing pages: SSG/ISR |
| Community & Admin | SSR with optimistic client-side hydration |

10 — SECURITY & COMPLIANCE

## Supabase Row-Level Security Policies

- All tables have RLS ENABLED — deny all unless policy explicitly grants access

- Community posts: SELECT = public, INSERT/UPDATE/DELETE = own rows only

- Leads: INSERT = anon, SELECT/UPDATE = admin_users role only

- Pages / services: SELECT = public, all writes = admin_users role only

- Admin portal routes protected by Next.js middleware checking admin_users table

## Application Security

- All API routes validate session token before any write operation

- Zod schema validation on all form submissions (input sanitization)

- Rate limiting on contact forms and auth endpoints

- CSRF protection via Next.js built-in CORS headers

- All secrets in environment variables — never committed to version control

- npm audit in CI/CD — automated dependency vulnerability scanning

11 — PRE-LAUNCH CHECKLIST

## Technical

- All Supabase RLS policies tested for each user role

- All public pages score > 90 Lighthouse (Performance, Accessibility, SEO)

- Core Web Vitals passing in Google Search Console

- sitemap.xml and robots.txt deployed and validated

- All 404, 500, and error pages styled with TDCM branding

- E2E tests passing: register, login, post, comment, contact form, admin edit

## Content

- All page sections populated in Supabase via admin portal

- At least 3 articles published for launch day

- Homepage testimonials and client logos uploaded and approved

- All service and consultancy pages reviewed and approved by TDCM team

- SEO meta fields set on all public pages

- OG images set for homepage, key articles, and service pages

## Infrastructure

- Custom domain configured and DNS fully propagated

- SSL certificate active and auto-renewing

- Staging environment validated against production config

- Supabase production tier configured (not free tier)

- Vercel production environment variables confirmed

- Resend email sending verified with TDCM custom domain

- Google Analytics and Vercel Analytics configured

- Sentry error monitoring active with Slack/email alerting

Dream Bold. Plan Smart. Hustle Hard & Celebrate Achievements

TDCM Website Build Plan — Version 1.0 — March 2026 — Confidential